# A11y Audit Tool - Production Deployment Guide

Document Version: 1.0

Date: June 18, 2026

Owner: Jonathan Bell, Accessibility Engineer

Status: Pre-deployment planning

________________________________________________________________________________

## Executive Summary

This document outlines the requirements, dependencies, and steps needed to deploy the Accessibility Audit Tool to production at Salesforce. The tool replaces manual Google Sheets workflows with a structured web application that automates audit tracking, checklist management, and eventual GUS integration.

Current State: Local development environment (demo)

Target State: Internal Salesforce deployment with SSO, GUS integration, and Google Drive provisioning

________________________________________________________________________________

## Table of Contents

[Infrastructure Requirements](#1-infrastructure-requirements)

[Authentication & Access Control](#2-authentication--access-control)

[GUS Integration](#3-gus-integration)

[Google Drive Integration](#4-google-drive-integration)

[Database Migration](#5-database-migration)

[Security & Compliance](#6-security--compliance)

[Deployment Phases](#7-deployment-phases)

[Stakeholders & Approvals](#8-stakeholders--approvals)

[Pre-Deployment Checklist](#9-pre-deployment-checklist)

[Post-Deployment Monitoring](#10-post-deployment-monitoring)

________________________________________________________________________________

## 1. Infrastructure Requirements

### Hosting Platform Options

#### **Option A: Heroku (Recommended)**

**Pros:**

Salesforce-owned platform

Built-in PostgreSQL add-on

Automatic HTTPS

Simple deployment via Git push

Faster internal approval process

**Cons:**

Monthly cost (~$25-50 for hobby/standard tier)

Less control over infrastructure

**What you need:**

Heroku app provisioning request

Heroku Postgres add-on (Standard tier minimum)

Access to Heroku CLI for deployments

#### **Option B: Internal Salesforce Infrastructure**

**Pros:**

No external costs

Follows existing Salesforce deployment patterns

May have faster network access to GUS APIs

**Cons:**

Longer approval process

Need to navigate internal DevOps procedures

May require containerization (Docker)

**What you need:**

Contact Engineering Tools / DevOps team

Request Node.js hosting + PostgreSQL database

Request internal subdomain (e.g., `a11y-audit.internal.salesforce.com`)

### Infrastructure Checklist

☐ Provision hosting environment (Heroku or internal)

☐ Set up PostgreSQL database

☐ Configure HTTPS/SSL certificate (automatic on Heroku)

☐ Set up environment variables / secrets management

☐ Configure automated backups for database

☐ Set up monitoring/logging (Heroku logs or Splunk)

Estimated Time: 1-2 weeks (includes approval process)

________________________________________________________________________________

## 2. Authentication & Access Control

### Current State

The tool currently has no authentication — suitable only for local development.

### Required: Salesforce SSO Integration

Why: Cannot deploy any internal tool without authentication per Salesforce security policy.

Implementation Options:

#### **Option A: Okta SSO (Standard)**

Integrate with Salesforce's Okta instance

OAuth 2.0 / OIDC flow

Restrict access to `accessibility-engineering@salesforce.com` group

#### **Option B: Salesforce Identity**

Use Salesforce Login as the identity provider

May be overkill for an internal tool

### What You Need

**OAuth Client Credentials**

Client ID and Client Secret from IT Security

Callback URL: `https://your-app.herokuapp.com/auth/callback`

Scopes: `openid`, `profile`, `email`

**Access Control Rules**

Create Okta group: `a11y-audit-tool-users`

Add all accessibility engineers

Configure app to check group membership

**User Roles** (future enhancement)

**Auditor** — Can create/edit failures, run checklists

**Admin** — Can create projects, manage users

**Read-only** — Can view audits (for PMs, stakeholders)

### Authentication Checklist

☐ Contact IT Security team for Okta integration request

☐ Submit security review form (if required)

☐ Receive OAuth client credentials

☐ Implement SSO middleware in backend (use `passport-oauth2` or similar)

☐ Add session management (use `express-session` + Redis or PostgreSQL)

☐ Test SSO login flow with test user

☐ Configure logout and token refresh

☐ Add `created_by` and `updated_by` fields to all audit records

Estimated Time: 2-4 weeks (depends on InfoSec queue)

Contact: IT Security / Identity & Access Management team

________________________________________________________________________________

## 3. GUS Integration

### Purpose

Enable the tool to:

Query existing GUS work items to detect duplicates

Bulk-create GUS bugs from logged failures

Link audit failures to existing GUS work items

Generate ACRs with real GUS work IDs

### Required: GUS API Access

What You Need:

**Service Account or OAuth Token**

Request from GUS team / Engineering Tools

Requires manager approval + justification

**API Permissions:**

`work.read` — Query existing work items by product/epic

`work.create` — Create new bugs

`work.update` — Update work item fields (e.g., link related items)

**Scoped to:** Products audited by accessibility team only

**Data Mappings:**

**Product Tag ID → GUS Product ID** (e.g., "PT SCV Core" → GUS product object)

**Default assignment rules** (or leave unassigned for team triage)

**Epic/Theme linking** (audit bugs should link to a11y epic)

**Component mapping** (if failures need component tags)

**GUS API Endpoints:**

`GET /services/data/vXX.0/query` — SOQL queries for duplicate detection

`POST /services/data/vXX.0/sobjects/agf__ADM_Work__c` — Create work items

Documentation: Internal GUS API docs (request access if not available)

### Workflow: "Sync to GUS" Feature

Trigger: After audit is 100% complete (all scope items marked complete)

Flow:

Auditor clicks **"Sync to GUS"** button on project page

Tool queries GUS for potential duplicates:

Filter: Same product + same WCAG SC + open status

Match algorithm: Keyword similarity in subject + description

Show review screen for each failure:

Your failure: "Focus not moved to call controls after accepting call"
   
   Possible duplicates in GUS:
   ☐ W-12345678 "Focus management broken in call flow" (80% match)
   ☐ W-12389012 "Keyboard trap in call controls" (55% match)
   
   Action:
   ○ Create new bug
   ○ Link to W-12345678 (mark as duplicate)
   ○ Skip (tracked elsewhere)

Auditor reviews all matches, makes decisions

Tool bulk-creates GUS bugs (or links existing)

Updates local `failures` table with `gus_work_id` field

**"Generate ACR"** button now includes real GUS IDs in the report

### GUS Integration Checklist

☐ Contact GUS team for API access request

☐ Submit justification: "Automate a11y bug creation from audit tool"

☐ Get manager approval for service account

☐ Receive API credentials (store in environment variables)

☐ Map Product Tags → GUS Product IDs (build lookup table)

☐ Define default bug template (priority, severity, assignee rules)

☐ Build duplicate detection algorithm (keyword matching + fuzzy search)

☐ Implement "Sync to GUS" workflow UI

☐ Add `gus_work_id` column to `failures` table

☐ Update ACR generation script to include GUS IDs

☐ Test with pilot product (small audit, ~5 bugs)

☐ Document GUS error handling (rate limits, auth failures)

Estimated Time: 4-6 weeks (longest pole — approvals + integration work)

Contact: GUS Team / Engineering Tools, your manager for approval

________________________________________________________________________________

## 4. Google Drive Integration

### Purpose

Auto-provision Google Drive folders and Sheets for each audit project:

`[Client] — [Product] Accessibility Audit/` folder

`Audit Spreadsheet.gsheet` (structured template)

`Report.gdoc` (pre-filled with project info)

`Evidence/` subfolder (organized by WCAG criterion)

### Required: Google Workspace Service Account

Option A: Service Account with Domain-Wide Delegation (Recommended)

What You Need:

**Google Cloud Project**

Create project under Salesforce Google Workspace org

Enable APIs: Google Drive API, Google Sheets API, Google Docs API

**Service Account**

Create service account in GCP

Enable domain-wide delegation

Generate JSON key file (store securely in environment variables)

**Permissions:**

`https://www.googleapis.com/auth/drive.file` — Create/manage files

`https://www.googleapis.com/auth/spreadsheets` — Read/write sheets

`https://www.googleapis.com/auth/documents` — Create/edit docs

**Designated Parent Folder:**

Create shared folder: `Salesforce A11y Audits/` in Google Drive

Share with service account (editor access)

All project folders created as subfolders here

**Template Files:**

Master audit spreadsheet template (with all tabs: Issues, Dashboard, etc.)

Master report doc template

Store template IDs in app config

Option B: User OAuth (Alternative)

Each auditor authorizes the app with their Google account

More friction, but no shared service account

Better audit trail (files owned by individual auditors)

### Google Drive Checklist

☐ Contact Google Workspace admin

☐ Request service account creation for "A11y Audit Tool"

☐ Enable Drive, Sheets, Docs APIs in GCP project

☐ Generate service account JSON key

☐ Store JSON key securely (Heroku config var: `GOOGLE_SERVICE_ACCOUNT_KEY`)

☐ Create shared parent folder: `Salesforce A11y Audits/`

☐ Share folder with service account email

☐ Upload master template spreadsheet

☐ Upload master template doc

☐ Store template file IDs in environment variables

☐ Test: Create a project and verify folder/files are created

☐ Document: How to update templates if audit format changes

Estimated Time: 1 week

Contact: Google Workspace Admin team

________________________________________________________________________________

## 5. Database Migration

### Current State: SQLite (local file)

**Why it works locally:** Simple, file-based, no server needed

**Why it won't work in production:** No concurrent access, no backups, Heroku ephemeral filesystem

### Target State: PostgreSQL

Migration Steps:

**Update Dependencies**

Remove: `better-sqlite3`

Add: `pg` (PostgreSQL driver)

**Update Schema Code**

File: `server/src/db/schema.js`

Replace SQLite syntax with Postgres:

`datetime('now')` → `NOW()`

`AUTOINCREMENT` → `SERIAL`

SQLite pragmas → Postgres configuration

**Environment Variables**

Add `DATABASE_URL` (Heroku provides automatically)

Format: `postgres://user:pass@host:5432/dbname`

**Migrate Existing Data** (if pilot data exists)

Export current SQLite database to JSON

Write import script to populate Postgres

Or start fresh (recommended for MVP)

**Connection Pooling**

Use `pg.Pool` for concurrent connections

Set max connections: 20-50 (adjust based on load)

### Database Checklist

☐ Provision PostgreSQL database (Heroku add-on or internal)

☐ Update `package.json` dependencies (`pg` instead of `better-sqlite3`)

☐ Rewrite `server/src/db/schema.js` for PostgreSQL

☐ Test schema creation locally with Postgres

☐ Add `DATABASE_URL` environment variable

☐ Implement connection pooling

☐ Set up automated daily backups

☐ Document database restore procedure

Estimated Time: 1-2 days

________________________________________________________________________________

## 6. Security & Compliance

### Pre-Deployment Security Review

Before deploying any internal tool, Salesforce InfoSec requires:

**Data Classification**

**Question:** Does the audit data contain PII, customer data, or confidential info?

**Answer:** Audit failures describe product bugs — typically non-sensitive. Screenshots may contain UI text but not customer data.

**Classification:** Internal Use Only (likely)

**Access Controls**

Tool restricted to accessibility engineering team only (via Okta group)

No public internet access

Internal network only (VPN required if off-campus)

**Audit Logging**

Track who created/edited each failure

Add fields: `created_by`, `created_at`, `updated_by`, `updated_at`

Store user email from SSO session

**Secrets Management**

No hardcoded credentials in code

Use environment variables for:

Database URL

Google service account key

GUS API token

Okta client secret

Heroku config vars or internal secrets manager

**HTTPS Enforcement**

All traffic over HTTPS (automatic on Heroku)

No HTTP fallback

**Input Validation**

Sanitize all user inputs (prevent SQL injection, XSS)

Already using parameterized queries (SQLite/Postgres) ✅

**COMPLETED (2026-06-19):** Comprehensive input validation on all fields ✅

**COMPLETED (2026-06-19):** Field length limits enforced ✅

**COMPLETED (2026-06-19):** Enum validation for severity, status fields ✅

**COMPLETED (2026-06-19):** Array size limits enforced ✅

Add CSRF protection if using cookie-based sessions (planned for auth)

**Session Management**

Secure session cookies (`httpOnly`, `secure`, `sameSite`)

Session timeout: 8 hours (standard for internal tools)

Token refresh on activity

### Security Checklist

☐ Submit security review request to InfoSec

☐ Complete data classification questionnaire

☐ Implement audit logging (`created_by`, `updated_by` fields)

☐ Add HTTPS enforcement middleware

☐ Configure secure session cookies

☑ **Add rate limiting on API endpoints** (COMPLETED 2026-06-19)

☑ **Add input validation and sanitization** (COMPLETED 2026-06-19)

☑ **Add error handling to prevent stack trace leakage** (COMPLETED 2026-06-19)

☑ **Set secure file permissions on OAuth tokens** (COMPLETED 2026-06-19)

☑ **Add request body size limits** (COMPLETED 2026-06-19)

☐ Implement CSRF protection

☐ Run security scan (if required by InfoSec)

☑ **Document security controls** (see SECURITY_FIXES.md)

☐ Add security incident response plan (who to contact if breach)

Estimated Time: 2-3 weeks (depends on InfoSec review queue)

Contact: InfoSec / Security Review Team

### Security Improvements Already Implemented

Date Completed: 2026-06-19

Documentation: See `.agents/artifacts/SECURITY_FIXES.md` for full details

The following security hardening has been completed and is active in the current codebase:

**Rate Limiting** ✅

General API: 100 requests per 15 minutes per IP

Export endpoint: 5 requests per 15 minutes per IP

Prevents DoS attacks and resource exhaustion

**Comprehensive Input Validation** ✅

All text fields have length limits (500-50,000 chars depending on field)

Severity field validated against enum: P1, P2, P3 only

Status fields validated against defined enums

Array size limits enforced (screenshots max 20, pages max 50)

Path traversal prevention in filenames

**Command Injection Prevention** ✅

Product names sanitized before subprocess execution

Max 100 chars, alphanumeric + spaces/hyphens only

Applied to both Python subprocess args and file paths

**HTTP Header Injection Prevention** ✅

Content-Disposition headers use sanitized values

Prevents response splitting and cache poisoning

**Error Handling & Stack Trace Protection** ✅

Global error handler prevents internal details leakage

All database operations wrapped in try-catch

Production mode hides stack traces completely

**Request Body Size Limits** ✅

JSON payloads limited to 1MB

Prevents memory exhaustion attacks

**File Permission Hardening** ✅

Google OAuth tokens saved with mode 0600 (owner-only)

Prevents token theft by other users/processes

Security features already present (no changes needed):

SQL injection protection via parameterized queries

XSS protection via React auto-escaping

UUID primary keys (prevents enumeration)

Foreign key constraints enabled

CORS restricted to frontend origin

Still required for production (unchanged):

Authentication/SSO integration

CSRF protection (when auth is added)

HTTPS enforcement (automatic on hosting platform)

Session management with secure cookies

Audit logging (created_by/updated_by fields)

________________________________________________________________________________

## 7. Deployment Phases

### Phase 1: MVP Deployment (Internal Beta)

Goal: Get the tool live for the accessibility team with core features

Scope:

✅ Project creation

✅ Failure logging

✅ Checklist management

✅ Google Drive integration

✅ ACR generation (without GUS IDs)

✅ Salesforce SSO

Out of Scope:

GUS integration (Phase 2)

Duplicate detection (Phase 2)

Auto-severity suggestions (Phase 3)

Timeline: 6-8 weeks

Success Metrics:

3 completed audits using the tool

90% user satisfaction (survey)

Zero data loss incidents

________________________________________________________________________________

### Phase 2: GUS Integration

Goal: Automate bug creation and reduce manual GUS data entry

Scope:

✅ "Sync to GUS" workflow

✅ Duplicate detection UI

✅ Bulk GUS bug creation

✅ ACR generation includes GUS work IDs

Prerequisites:

Phase 1 deployed and stable

GUS API access approved

Product Tag → GUS Product mapping completed

Timeline: 4-6 weeks after Phase 1

Success Metrics:

50% reduction in time spent on GUS data entry

<5% duplicate bug creation rate

________________________________________________________________________________

### Phase 3: Enhancements

Goal: Add "nice to have" features based on user feedback

Scope:

✅ Auto-severity suggestions (keyword-based rules)

✅ Analytics dashboard (audit stats, trend analysis)

✅ Multi-project comparison

✅ Export to CSV/Excel

✅ User roles (admin, auditor, read-only)

✅ Notification system (Slack integration?)

Timeline: Ongoing, post-Phase 2

________________________________________________________________________________

## 8. Stakeholders & Approvals

### Key Contacts

| Role | Name | Purpose | Timeline |
| --- | --- | --- | --- |
| **Your Manager** | [Name] | Approval to deploy, budget for Heroku | Week 1 |
| **IT Security / InfoSec** | [Team/Contact] | Security review, SSO setup | Weeks 2-4 |
| **Google Workspace Admin** | [Team/Contact] | Service account for Drive API | Week 3 |
| **GUS Team / Eng Tools** | [Team/Contact] | API credentials, product mappings | Weeks 4-8 |
| **DevOps / Hosting Team** | [Team/Contact] | Infrastructure provisioning (if not Heroku) | Week 2 |
| **Accessibility Team** | [Team members] | Beta testing, feedback | Weeks 6-8 |

### Approval Workflow

**Manager Approval** → Justify business need, cost (if Heroku)

**InfoSec Review** → Security questionnaire, data classification

**Google Workspace** → Service account creation request

**GUS API Access** → Justification + manager sign-off

**Deploy to Beta** → Accessibility team only

**Pilot Audit** → Run 1-2 audits, gather feedback

**General Availability** → Open to all auditors

________________________________________________________________________________

## 9. Pre-Deployment Checklist

### Infrastructure ✅

☐ Hosting environment provisioned (Heroku or internal)

☐ PostgreSQL database created and accessible

☐ HTTPS configured

☐ Environment variables set (DATABASE_URL, secrets)

☐ Automated backups enabled

☐ Monitoring/logging configured

### Authentication ✅

☐ Salesforce SSO integrated (Okta OAuth)

☐ User session management implemented

☐ Access restricted to a11y team (Okta group)

☐ Logout flow tested

☐ Token refresh working

### Database ✅

☐ Migrated from SQLite to PostgreSQL

☐ Schema deployed to production database

☐ Connection pooling configured

☐ Seed data (WCAG criteria, demo projects) loaded

### Google Drive ✅

☐ Service account created and authorized

☐ Drive, Sheets, Docs APIs enabled

☐ Parent folder created and shared

☐ Template files uploaded

☐ Template IDs stored in config

☐ Test project folder creation works

### GUS Integration (Phase 2) ✅

☐ GUS API access granted

☐ Service account credentials stored securely

☐ Product Tag → GUS Product mappings documented

☐ Duplicate detection algorithm implemented

☐ "Sync to GUS" UI built

☐ Test: Create a bug in GUS from the tool

### Security ✅

☐ InfoSec security review completed

☐ Audit logging implemented (`created_by`, `updated_by`)

☑ **Input validation and sanitization** (COMPLETED 2026-06-19)

☐ CSRF protection enabled (required when auth is added)

☑ **Rate limiting on API endpoints** (COMPLETED 2026-06-19)

☑ **Request body size limits** (COMPLETED 2026-06-19)

☑ **Error handling prevents stack trace leakage** (COMPLETED 2026-06-19)

☑ **File permissions hardened for OAuth tokens** (COMPLETED 2026-06-19)

☐ Secrets stored in environment variables (not code)

### Testing ✅

☐ All features tested locally with production-like setup

☐ SSO login flow tested with 3+ users

☐ Google Drive folder creation tested

☐ ACR generation tested

☐ Checklist auto-marking tested

☐ Multi-page failure logging tested

☐ Database backup/restore tested

### Documentation ✅

☐ Deployment guide (this document)

☐ User guide for auditors (how to use the tool)

☐ Admin guide (how to manage projects, users)

☐ API documentation (GUS integration)

☐ Troubleshooting guide (common errors)

☐ Rollback procedure (if deployment fails)

________________________________________________________________________________

## 10. Post-Deployment Monitoring

### Week 1: Close Monitoring

☐ Check server logs daily for errors

☐ Monitor database performance (query times, connection pool)

☐ Track authentication failures (SSO issues)

☐ Watch for Google Drive API rate limits

☐ Collect user feedback (daily standup check-ins)

### Week 2-4: Stability Period

☐ Review error logs weekly

☐ Track key metrics:

Number of projects created

Number of failures logged

ACR generation success rate

Average audit completion time

☐ User survey: What's working? What's not?

### Ongoing: Maintenance

☐ Monthly database backups verification

☐ Quarterly security review

☐ Update dependencies (npm audit, security patches)

☐ Monitor Heroku dyno performance (scale up if needed)

☐ Rotate API credentials annually

________________________________________________________________________________

## Estimated Timeline Summary

| Phase | Duration | Dependencies |
| --- | --- | --- |
| **Manager Approval** | 1 week | Business justification, budget |
| **Infrastructure Setup** | 1-2 weeks | Heroku provisioning or internal hosting |
| **Database Migration** | 1-2 days | Postgres access |
| **SSO Integration** | 2-4 weeks | InfoSec approval, Okta credentials |
| **Google Drive Setup** | 1 week | Workspace admin approval |
| **Security Review** | 2-3 weeks | InfoSec queue time |
| **Phase 1 Deployment** | **6-8 weeks total** | All of the above |
| **GUS Integration** | 4-6 weeks | GUS API access (long pole) |
| **Phase 2 Deployment** | **10-14 weeks total** | Phase 1 stable |

Critical Path: GUS API access approval (4-6 weeks)

________________________________________________________________________________

## Cost Estimate

### Heroku Option

**Dyno (Standard tier):** $25/month

**PostgreSQL (Standard 0):** $50/month

**Redis (for sessions, optional):** $15/month

**Total:** ~$90/month (~$1,080/year)

### Internal Hosting Option

**Cost:** Typically $0 (absorbed by existing infrastructure)

**Trade-off:** Longer approval process, more complexity

________________________________________________________________________________

## Next Steps

**Share this document** with your manager for approval

**Schedule kickoff meeting** with stakeholders (InfoSec, Google admin, GUS team)

**Create project tracker** (Jira/GUS epic) for deployment tasks

**Assign owners** for each checklist item

**Set target launch date** (recommend 8-10 weeks from kickoff)

________________________________________________________________________________

## Appendix A: Technical Architecture Diagram

┌─────────────────────────────────────────────────────────────┐
│  User (Accessibility Engineer)                              │
│  - Authenticated via Salesforce SSO/Okta                    │
└────────────────────┬────────────────────────────────────────┘
                     │
                     ▼
┌─────────────────────────────────────────────────────────────┐
│  Frontend (React + Vite)                                    │
│  - Hosted on Heroku or internal server                      │
│  - HTTPS only                                               │
└────────────────────┬────────────────────────────────────────┘
                     │
                     ▼
┌─────────────────────────────────────────────────────────────┐
│  Backend (Node.js + Express)                                │
│  - Session management                                       │
│  - API endpoints for projects, failures, checklists         │
│  - Business logic (auto-marking, ACR generation)            │
└──┬──────────────┬──────────────┬──────────────┬────────────┘
   │              │              │              │
   ▼              ▼              ▼              ▼
┌─────────┐  ┌──────────┐  ┌──────────┐  ┌──────────┐
│Postgres │  │ Google   │  │   GUS    │  │  Python  │
│Database │  │  Drive   │  │   API    │  │  Script  │
│         │  │   API    │  │          │  │ (ACR Gen)│
└─────────┘  └──────────┘  └──────────┘  └──────────┘

________________________________________________________________________________

## Appendix B: Environment Variables

Production environment will need these variables:

# Database
DATABASE_URL=postgres://user:pass@host:5432/dbname

# Authentication
OKTA_CLIENT_ID=abc123
OKTA_CLIENT_SECRET=secret123
OKTA_ISSUER=https://salesforce.okta.com
SESSION_SECRET=random-secret-key

# Google Drive
GOOGLE_SERVICE_ACCOUNT_KEY={"type":"service_account",...}
GOOGLE_PARENT_FOLDER_ID=1AbCdEfGhIjKlMnOpQrStUv
GOOGLE_TEMPLATE_SHEET_ID=1XyZaBcDeFgHiJkLmNoPqRs
GOOGLE_TEMPLATE_DOC_ID=1TuVwXyZaBcDeFgHiJkLmNo

# GUS (Phase 2)
GUS_API_TOKEN=Bearer xyz789
GUS_API_BASE_URL=https://gus.my.salesforce.com/services/data/v58.0

# App Config
NODE_ENV=production
PORT=3000
ALLOWED_ORIGIN=https://a11y-audit.herokuapp.com

________________________________________________________________________________

## Appendix C: Support & Contact

Tool Owner: Jonathan Bell, Accessibility Engineer

Email: jonathan.bell@salesforce.com

Slack Channel: #accessibility-engineering

For Issues:

Deployment/infrastructure: [DevOps team contact]

SSO/authentication: [IT Security contact]

GUS API: [GUS team contact]

Google Drive: [Workspace admin contact]

________________________________________________________________________________

## Document History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-06-18 | Jonathan Bell | Initial deployment guide created |
| 1.1 | 2026-06-19 | Jonathan Bell | Updated with completed security fixes (rate limiting, input validation, error handling, file permissions) |

________________________________________________________________________________

End of Document